OAControl Demo5
- New in Demo5
  - Zenoss functionality ( ”back end”)
  - Menus connect to Zenoss
  - Mstate functionality
  - 7300 LEDs active
  - No more demo menus
  - Shelf Manager menu functional
  - Prototype logo
  - More realistic CLK blink

---
- Not done yet:
  - Rear view of chassis
  - Popup clickable port view
  - Replace FTM with new drawing of RJ45s
  - Determine if RMCP/IPMI is needed
  - Menu for current error conditions

---
- To be done for Show:
  - Make rebooting robust on slot4 SBC
  - Add traffic cabling and scripts
  - Primitive error checking added
  - Add popup port view
  - Add error conditions menu/view
  - Package demo for reinstallation
  - Make duplicate on slot5 SBC or laptop
  - Add page refresh to avoid memory leaks

---
- Questions ( for the show demo):
  - Zenoss integration adequate?
  - Is it robust enough to get through the show?
  - What to make active on rear view?
  - What about logo?
  - Comments, tasks?

---
- What about rear view?

---
- Need ( for the show demo):
  - Svg- ZX1900FTM ( ZX1900B) with RJ45s
  - Organize users, shipping etc
  - Which chassis goes to show?
  - Some help figuring out cabling/networking
  - SBO duties vs Fremont for demo?

---
- After the show:
  - Change from PHP/Apache to Python/Zope
  - Robust error checking for javascript
  - New features
  - Packaging for release ( make a Beta )
  - Documentation